PROJECT SCHEDULE

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ACTIVITIES | DURATION | EXPECTED START DATE | EXPECTED END DATE | DELIVERABLES |
| Problem identification | 2 weeks | 15/10/2024 | 29/10/2024 | Problem analysis report. |
| Proposal writing | 1 weeks | 2/11/2024 | 9/11/2024 | Project proposal document. |
| Literature review | 3 weeks | 11/11/2024 | 1/12/2024 | Literature review report. |
| Data understanding | 1 week | 3/12/2024 | 10/12/2024 | Collecting and analyzing datasets. |
| Data preparation | 1 week | 11/12/2024 | 19/12/2024 | Prepare the final datasets. |
| Modelling  And Evaluation | 6 weeks | 23/12/2024 | 5/2/2025 | Building models based on the datasets and Choosing the best model. |
| Development | 4 weeks | 5/2/2025 | 4/3/2025 | Final System |
| Testing | 2 weeks | 5/3/2025 | 19/3/2025 | System testing |
| Documentation | 2 weeks | 21/3/2025 | 4/4/2025 | Final project report. |